TopLeader

Programs Feature — Final Implementation Spec

3 Tasks · Final version · All feedback incorporated

March 2026

## MVP Scope Decisions

IN scope:

• Programs for cohorts (N people) and individuals (N=1)

• 90-day cycle architecture (longer programs = multiple 90d cycles)

• 1 primary focus area + 1 personal goal per participant per cycle

• Auto-active weekly practice (AI-generated, no approval step)

• Friday inline check-in (inside practice card, one tap + optional blocker reason)

• 3 assessments per cycle: baseline / mid-cycle / end-of-cycle (5 Likert, no inline delta during answering)

• Expert shortlist via criteria (language + 8 expertise categories), not named selection

• Per-participant manager assignment with read-only Programs tab

• Max 1 active program per participant

• Welcome screen before enrollment (program context)

• AI-suggested goals (3 per focus area + write your own)

OUT of MVP:

• Secondary goals (multiple focus areas)

• Post-session practice suggestions (coach notes pipeline)

• Late joiner support (adding participants after launch)

• Mid-cycle focus area switch

• Wednesday nudge / browser push notifications

• Multi-program enrollment per participant

• Automatic meeting link generation (using Varianta B: coach provides link)

# TASK 1: Create Program Wizard

4 steps. HR creates a program in under 10 minutes.

## Step 1: Program Setup

Template selector

• Leadership 90d / Stress Resilience 90d / New Manager 90d / Custom

Template pre-fills focus areas + duration. HR can edit everything.

Fields

• Program name, Program goal, Target group, Focus areas (chip multi-select from library), Duration (90/180/270/365), Start date

Focus areas library (10 seed): Giving feedback, Delegation, Self-awareness, Strategic thinking, Team motivation, Communication, Conflict resolution, Time management, Emotional intelligence, Decision making

Assessment: 5 Likert questions per area (50 total). Seed data by TopLeader team. NOT configurable by HR.

## Step 2: Participants

• 3 methods: Select from team / CSV import / Email invite

• Multi-program validation: if participant in active program → orange warning 'Unavailable'

• No late joiner support in MVP

## Step 3: Experience & Settings

Sessions

• Sessions per participant (default 5) + Cadence (default 'Every 2-3 weeks')

Expert assignment (2 options)

• Participant chooses — full marketplace, no filters

• HR shortlist — criteria-based, NOT named selection

HR shortlist filters:

• Language: selected chips (default from company locale) + 'Add language' dropdown (35+ languages)

• Expertise: 8 categories, auto-selected from Step 1 focus areas with 'auto' tag

8 Expertise Categories (seed data):

• Leadership & Management, Communication & Influence, Resilience & Wellbeing, Self-Development

• Performance & Business, Innovation & Transformation, Diversity & Culture, Mentoring & Facilitation

Below filters: hint 'Expert matching will be calculated on Review step.'

No real-time counting in Step 3. Single BE call on Review step.

Per-participant manager assignment

Two-column table: Participant | Manager dropdown. Optional per row.

Weekly practices

Toggle Enabled/Disabled. Auto-active (no approval step). 'Change' link for participant to edit.

Visibility & Privacy (collapsible Advanced)

HR always sees: attendance, goal status, practice completion rate

HR configurable: checkpoint responses (default OFF), individual assessment results (default OFF)

Manager: enrollment status (always), focus area + attendance (default ON), goal progress (default OFF)

Never visible: session content, reflections, messages (locked)

## Step 4: Review & Launch

Summary by section. Each section has Edit link.

Expert match result (computed here)

Single BE call on entering Review. Green box: 'N experts match' + criteria summary + 'Preview profiles' link.

Smart pool sizing: clamp(8, participants x 2, 15). AI fills below minimum, trims above maximum.

0 matches → red warning + 'Show closest matches'. <5 → orange warning. Normal → green.

Validation: name, goal, >=1 participant, sessions. Manager/expert NOT required.

## Data Model

Program: id, name, goal, targetGroup, templateType, status, startDate, endDate, durationDays, cycleLengthDays(90), totalCycles, focusAreas[], sessionsPerParticipant, cadenceText, expertModel, expertLanguages[], expertCategories[], practicesEnabled, allowFullAreaLibrary(bool, default false), visibilitySettings{}

ProgramParticipant: id, programId, userId, managerId(nullable), status(invited/enrolling/active/completed), currentCycle, enrolledAt, focusArea, personalGoal

FocusArea: id, name, assessmentQuestions[5], expertiseCategory(FK)

ExpertiseCategory: id, name, topics[]

WeeklyPractice: id, participantId, weekNumber, cycle, text, source(ai/edited/custom), fridayResponse(yes/partial/no/null), blockerReason(text, nullable)

AssessmentResponse: id, participantId, type(baseline/mid/review/final), cycle, focusAreaId, ratings{q1-q5}, openText, nps(0-10, final only), completedAt

# TASK 2: HR Program Dashboard

HR sees program status in a 30-second scan.

## 3 States

• 0 programs: Empty state + CTA

• 1 program: Auto-redirect to detail

• 2+ programs: List view with aggregated KPIs

## Program Detail

• Cycle-aware header + progress bar (per cycle, not total program)

• 4 KPI tiles: Participants, Utilization, Practice Rate, Next Milestone

• Participants table: 5 statuses (Invited / Enrolling / Active / At risk / Completed) + Manager column

• Flags sidebar: 5 auto-generated flag types + Upcoming milestones + Quick Actions

• Export PDF. No '+ Add Participant' in MVP (no late joiners).

## Manager View

Read-only Programs tab filtered to assigned participants. Sees: status, attendance count, practice rate. Does NOT see: other participants, session content, program-level KPIs.

# TASK 3: Participant Experience

9 screens. Core principle: one practice per week, one tap on Friday.

## Screen 1a: Welcome

'Why am I here?' context screen before enrollment.

• Program name, goal, duration

• What to expect: 5 sessions, weekly practice, 3 check-ins

• Time commitment: 'Under 1 minute weekly'

• Privacy message (consistent everywhere): 'HR sees: attendance, goal status, practice completion rate. HR does NOT see: session content, reflections, or messages with your expert.'

• CTA: 'Let's get started' → enrollment

## Screen 1b: Enrollment

Step 1: Choose focus area (two layers)

• 'Recommended for this program': 2-3 chips from HR wizard (prominent)

• '+ Show more areas (8 available)': expandable, full library from TopLeader

• NO free-text 'Other' — all areas have assessment questions, measurement always works

HR controls visibility: Program.allowFullAreaLibrary (default false). When false, participant sees ONLY recommended areas, no '+ Show more' link. When true, sees both layers.

Step 2: Set personal goal (AI-suggested)

• After selecting focus area: 3 AI-generated goal suggestions (clickable cards)

• 'Write my own goal instead' link → textarea

• Custom goal validation: CTA disabled if textarea < 10 characters. Warning: 'Too short — be specific.'

• CTA: 'Continue to self-assessment' — disabled until focus area + goal selected/written

Enrollment hint: 'Choose carefully — your focus area stays fixed for the full 90-day cycle. You can always adjust your personal goal within it.'

## Screen 1c: Baseline Assessment

• Separate page after enrollment. 5 Likert questions (1-5) for chosen focus area

• NO delta shown (nothing to compare yet)

• Mandatory gate: Dashboard blocked until 5/5 answered. CTA disabled with counter.

• Progressive save (can resume if interrupted)

• Privacy note at bottom (same text as Welcome)

## Screen 2: Dashboard

Layout top to bottom

• Program banner: cycle-aware ('Cycle 1 · Week 6 of 13' for multi-cycle programs)

• Goal context (compact row): 'MY GOAL | [text] | Edit'. Edit opens inline textarea + orange warning: 'This week's practice won't change. Updated goal reflected from next Monday.' + hint: 'Focus area stays fixed within cycle, changeable at end of cycle.'

• This Week's Practice: auto-active, AI-generated. 'Change →' for inline edit + 'New AI suggestion'

• Next Session: date, expert name, Join. All sessions used → '5/5 completed. Want more? Contact HR.'

• Persistent PrivacyLink: clickable '🔒 What does HR see?' expands inline with consistent privacy text

Week 1 special state

Before first session booked: 'Choose your expert & book first session' CTA card above practice. Links to Coaches page (filtered by program shortlist).

## Screen 3: Friday Check-in

Integrated INSIDE practice card. No separate banner.

• Friday: orange divider appears below practice text + 'How did it go this week?' + 3 buttons

• 'Yes, I did it' → green confirmation, card dims. No follow-up.

• 'Partially' or 'Not this week' → confirmation + optional input: 'What got in the way?' + Skip/Send buttons. Data valuable for coach + AI.

• No response = null (no guilt, no Sunday reminder). New practice Monday.

## Screen 4a: Dashboard + Mid-Cycle Banner

~Day 45. Priority banner ABOVE practice card. Does NOT block dashboard.

• Banner: gradient, icon, 'Mid-cycle check-in ready. Under a minute.' + CTA 'Start check-in →'

• CTA navigates to Screen 4b (separate page, NOT modal)

• Banner stays 7 days if ignored, then shrinks to mini-notification

## Screen 4b: Mid-Cycle Questions

CRITICAL: NO inline delta during answering.

Participant sees only 1-5 scale, no baseline comparison. Prevents anchoring bias — participant answers honestly. Delta shown only AFTER submit on result screen (4c).

• Same 5 Likert questions as baseline (per focus area)

• Mandatory gate: submit disabled until 5/5 answered (same pattern as baseline)

• Open text: 'What's been most useful so far?' (optional)

• Hint: 'Answer honestly — you'll see your progress after submitting.'

• Submit → navigates to Screen 4c

## Screen 4c: Mid-Cycle Result

'Your progress so far' — shown AFTER submit. This is where participant FIRST sees delta.

• Table with 2 columns: Start → Now (not 3 — End doesn't exist yet)

• Same layout as final review but simpler. Colored arrows between numbers.

• All 5 scenarios visible: growth (green), stagnation (gray dash), regression (orange)

• Hint: 'The final assessment will show your full journey: Start → Mid → End.'

• CTA: 'Back to Dashboard' → dashboard without mid banner

Flow: 4a (banner) → 4b (questions, no delta) → 4c (result, first delta) → dashboard

## Screen 5: Cycle/Final Review

CRITICAL: Assessment FIRST, celebration SECOND.

Participant fills in assessment → submits → THEN sees celebration with journey summary. Assessment is closure, celebration is reward.

5a. Assessment (first screen)

• Same 5 Likert questions — NO inline delta (same as mid-cycle, prevents anchoring)

• Mandatory gate: submit disabled until 5/5

• Open text: 'What's the biggest change you've noticed?' (optional)

• NPS (0-10): ONLY on final cycle of program. 'How likely would you recommend this program to a colleague?' Required for submit on final.

• CTA: 'Complete Program →' (final) / 'Complete Cycle 1 →' (intermediate). Disabled until gate met.

5b. Celebration (after submit)

• Journey summary: 3 columns Start → Mid → End with colored arrows. Delta = Start→End always.

• All whole numbers (1-5). Decimals only in averages.

• 5 demo scenarios: steady growth, max growth, rise-and-fall, stagnation, regression

• Stats: sessions completed, practices completed, avg improvement

• Final: badge + 'Download summary' (primary CTA) + 'Share with manager' (secondary, optional)

• Intermediate (180d+): 'Cycle 1 Complete!' + progress + 'Set focus for Cycle 2' (two-layer area selector, same as enrollment)

Assessment consistency rules

• Scale: 1-5 whole numbers only. Same 5 questions 3x per cycle (baseline/mid/end).

• NO inline delta during answering on any assessment (baseline, mid, final). Delta shown only on result screens.

• All assessments have mandatory gate (5/5 required). Progressive save.

• Mid result: Start → Now (2 columns). Final: Start → Mid → End (3 columns).

Open text visibility

'What's the biggest change?' and 'What's been most useful?'

• Participant: always visible on their celebration/result screen

• Coach: visible (context for future sessions)

• HR: visible ONLY if 'checkpoint responses' enabled in wizard visibility settings (default OFF)

• NOT anonymized — tied to specific participant. For anonymous insights, use NPS follow-up (future).

NPS visibility

NPS (0-10) collected on FINAL cycle only (not intermediate cycle reviews)

• TopLeader (internal): always sees individual + aggregated NPS. Product metric.

• HR: sees aggregated NPS per program ('Program NPS: 8.2') in report. Does NOT see individual scores.

• Participant: sees their own score on celebration screen

• Manager: does NOT see NPS

## Notification Schedule

In-app notifications (primary channel)

• Monday: badge on bell icon + 'New practice ready' in notification list

• Friday: badge + 'Quick Friday reflection'

2 in-app notifications per week. No browser push in MVP.

Email (fallback + milestones)

• Smart fallback: if participant hasn't opened platform 5+ days → 1 email 'You have a practice waiting.' Max 1 per week.

• Mid-cycle checkpoint: in-app + email (important milestone)

• Final review: in-app + email

• Enrollment invitation: email as primary

2-3 emails per entire 90d cycle. Each email signals importance, not routine.

## Edge Cases

| Scenario | Resolution |
| --- | --- |
| Enrollment timeout | 7d → HR flag. Gate blocks Dashboard until enrollment + baseline. |
| Incomplete baseline | Progressive save. Gate: Dashboard blocked until 5/5. |
| All sessions used | '5/5 completed. Want more? Contact HR.' Practices continue. |
| Late joiner | Not supported in MVP. HR creates new program. |
| Already in program | Wizard warning. Cannot add. Max 1 active program. |
| No Friday response | Null. No guilt notification. New practice Monday. |
| Program end, no review | Status stays Active. Review card persists. |
| 180d: Day 90 | Cycle Review: progress + focus area change + Start Cycle 2. |
| Post-completion | Dashboard reverts. 'View your journey' banner 30 days. |
| Focus area change | Not mid-cycle. Goal text editable anytime (reflected next Monday). Focus area at cycle end only. |
| 365d program last cycle | 4th cycle = 95 days (365 - 3x90). Week X of 14. |

# Build Order & Prerequisites

| Task 1: Wizard | Task 2: HR Dashboard | Task 3: Participant |
| --- | --- | --- |
| 4-step wizard Template + focus areas Participants + conflict check Manager assignment Expert criteria shortlist 8 expertise categories allowFullAreaLibrary toggle Review + Launch/Draft | Programs nav + badge 3 states (empty/single/multi) Cycle-aware header + KPIs 5 participant statuses Flags sidebar (5 types) Export PDF | Welcome screen Enrollment (2-layer areas + AI goals) Baseline (gate, no delta) Dashboard (auto practice) Friday check-in + blocker Mid banner → questions → result Final: assessment → celebration Notification schedule |

Build order: Task 1 → Task 2 → Task 3. Each independently testable.

Prerequisites:

• 50 Likert assessment questions (5 per focus area x 10 areas) — content task for leadership expert

• 8 ExpertiseCategory → Topics[] mappings — seed data in DB

• AI goal suggestions (3 per focus area x 10 areas = 30 suggestions) — content + AI task

Wireframe files:

• topleader-create-program-wizard.jsx — Wizard with 4 steps + expert criteria

• topleader-hr-programs-wireframe.jsx — HR Dashboard with 3-state switcher

• topleader-participant-experience.jsx — 9 screens + duration toggle